FREELANCE WEB DEVELOPMENT AGREEMENT

Date: 07/07/2025

Between:

Client Name: ABHAY R HEBBARE

Contact Info: abhayrhebbare@gmail.com

And

Developer Name: Sudheendra G K

Contact Info: [sudhig10@gmail.com/ 6364800327]

1. Project Overview

The Developer agrees to create a 3-page responsive marketing website for the Client’s brand Freejunx, including:

Welcome Page

Homepage

Services

Contact

The website will include mobile optimization, clean design, scroll effects, and basic interactive UI animations.

2. Timeline

Project Start Date: 07/07/2025

Estimated Delivery: Within [16/07/2025] from start date

Regular progress updates will be provided.

3. Payment Terms

Total Project Cost: ₹9,000

Advance (25%): ₹2,250 (to initiate work)

Remaining (75%): ₹6,750 (payable on final delivery before deployment

4. Scope of Work

3 pages (responsive, modern layout)

Scroll effects & basic UI animations

CTA buttons, nav bar, and form

Mobile responsiveness

Deployment support (if required)

> 💡 Note: Major scope changes will be considered additional work and quoted separately.

5. Revisions

2 minor revisions included after first full draft.

Additional changes will be chargeable at ₹300 per change.

6. Client Responsibilities

Provide all content (logo, diet plans, text, brand materials)

Timely feedback and decisions to avoid delay

7. Copyright & Usage

Client retains full rights to the final website

The developer may showcase this work in their portfolio

8. Termination

If the project is canceled by either party after work starts, the advance will not be refunded.

9. Confidentiality

Both parties agree not to share or disclose confidential materials or plans related to this project.

10. Signatures

Client Signature: ABHAY R HEBBARE

Date:07/07/2025

Developer (Sudheendra G K): Sudheendra G K

Date: 07/07/2025